REQUIREMENTS DASHBOARD

Interactive Platform Upgrade

Project Plan & Technical Specification

Propel Health

January 22, 2026

Version 1.0

# 1. Executive Summary

This document outlines the project plan for upgrading the Propel Health Requirements Dashboard from a static GitHub Pages site to an interactive, database-backed application. The upgrade will enable real-time collaboration, stakeholder approval workflows, and role-based access control.

## 1.1 Project Objectives

- Replace static HTML dashboard with interactive React-based application

- Enable CRUD operations for user stories, test cases, and requirements

- Implement stakeholder approval workflow with audit trail

- Establish role-based access control (Portfolio Manager, Program Manager, Developer, Admin)

- Provide real-time collaboration features including comments and notifications

- Maintain compliance audit trail for FDA 21 CFR Part 11 requirements

## 1.2 Success Criteria

- All existing dashboard functionality preserved and enhanced

- Stakeholders can approve/reject stories directly in the application

- Complete audit trail of all changes with user attribution

- Authentication via magic link (passwordless)

- Response time under 2 seconds for all operations

- Zero data loss during migration from SQLite to Supabase

# 2. Current State vs Target State

| Aspect | Current State | Target State |
| --- | --- | --- |
| Data Storage | SQLite (local) | Supabase (PostgreSQL cloud) |
| Frontend | Static HTML (10,000+ lines) | Next.js 14 React application |
| Updates | Manual regeneration via Python script | Real-time sync with database |
| User Actions | View only | Create, Edit, Approve, Comment |
| Authentication | None (public GitHub Pages) | Magic link (Supabase Auth) |
| Access Control | None | Role-based (4 roles) |
| Collaboration | Export/email PDF | In-app comments, @mentions |
| Audit Trail | Separate audit_history table | Integrated with real-time logging |
| Hosting | GitHub Pages (static) | Vercel (serverless) |

# 3. User Roles & Permissions

## 3.1 Role Definitions

| Role | Description | Example Users |
| --- | --- | --- |
| Portfolio Manager | Oversees all programs, approves roadmap placement, final sign-off | Kate |
| Program Manager | Manages specific program(s), creates/edits stories, approves content | Kim (P4M), TBD (GenoRx) |
| Developer | Views approved stories and tests, asks clarifying questions | Development team |
| Admin | Full system access, user management, configuration | Glen Lewis |

## 3.2 Permission Matrix

| Action | Portfolio Mgr | Program Mgr | Developer | Admin |
| --- | --- | --- | --- | --- |
| View all stories | ✓ | Own program(s) | Approved only | ✓ |
| Create stories | — | ✓ | — | ✓ |
| Edit stories | — | Own program(s) | — | ✓ |
| Delete stories | — | — | — | ✓ |
| Approve stories | Final approval | Content approval | — | ✓ |
| Add comments | ✓ | ✓ | Questions only | ✓ |
| Nominate priority | — | ✓ | — | ✓ |
| Approve priority | ✓ | — | — | ✓ |
| Set roadmap target | ✓ | Suggest only | — | ✓ |
| Manage users | — | — | — | ✓ |
| View audit trail | ✓ | Own program(s) | — | ✓ |
| Export reports | ✓ | Own program(s) | — | ✓ |

# 4. Approval Workflow

## 4.1 Status Progression

User stories progress through the following statuses, with each transition logged for audit compliance:

| Status | Description | Who Can Transition | Next Status Options |
| --- | --- | --- | --- |
| Draft | Initial creation, work in progress | Program Manager, Admin | Internal Review |
| Internal Review | Ready for internal team review | Admin | Pending Client Review, Needs Discussion |
| Pending Client Review | Sent to Program Manager (stakeholder) for review | Admin | Approved, Needs Discussion |
| Approved | Final approval, ready for development | Portfolio Manager | Needs Discussion |
| Needs Discussion | Requires clarification or changes | Anyone | Draft (returns to Admin) |
| Out of Scope | Explicitly excluded from project | Portfolio Manager, Admin | — |

## 4.2 Workflow Diagram

The approval workflow follows this progression:

Draft → Internal Review → Pending Client Review → Approved

At any point, a story can be moved to 'Needs Discussion' which returns it to the Admin for revision. The Program Manager acts as the client/stakeholder who reviews stories during the 'Pending Client Review' stage. Final approval authority rests with the Portfolio Manager.

## 4.3 Audit Requirements

Each status transition will capture:

- User ID and name of person making the change

- Timestamp (UTC) of the transition

- Previous status and new status

- Optional notes/reason for the change

- IP address (for compliance)

- Session ID for traceability

# 5. Technology Stack

## 5.1 Stack Overview

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | Next.js 14 (App Router) | React-based framework with server components, routing, and API routes |
| UI Components | Tailwind CSS + shadcn/ui | Utility-first CSS with accessible component library |
| Database | Supabase (PostgreSQL) | Managed PostgreSQL with real-time subscriptions and Row Level Security |
| Authentication | Supabase Auth | Magic link (passwordless) authentication |
| Dev Tooling | Supabase MCP | Direct database access for Claude Code during development |
| Hosting | Vercel | Serverless hosting with automatic deployments from GitHub |
| Version Control | GitHub | Source code management and CI/CD trigger |
| TypeScript | TypeScript 5.x | Type safety and better developer experience |

## 5.2 Why This Stack

Next.js + Supabase + Vercel was selected for the following reasons:

- Novice-friendly: Excellent documentation, large community, extensive tutorials

- Claude Code compatible: React/TypeScript is well-supported for AI-assisted development

- Real-time ready: Supabase subscriptions enable instant updates across all connected clients

- Auth included: Supabase Auth handles login flows, password reset, and session management

- Row Level Security: Database-level permission enforcement ensures data isolation

- Free tier: Both Vercel and Supabase offer generous free tiers for initial development

- One-click deploy: Push to GitHub automatically triggers Vercel deployment

## 5.3 Architecture Diagram

The system uses a three-tier architecture with clear separation of concerns:

| Component | Technology | Responsibility |
| --- | --- | --- |
| Browser (Client) | Next.js React App | User interface, form handling, local state management |
| Hosting (Server) | Vercel Serverless | Static file serving, API routes, server-side rendering |
| Database (Backend) | Supabase PostgreSQL | Data storage, authentication, real-time subscriptions, Row Level Security |

Data Flow:

- User opens browser and navigates to the application (hosted on Vercel)

- Vercel serves the Next.js application and handles server-side rendering

- Application connects to Supabase for authentication (magic link sent via email)

- User clicks magic link in email, Supabase validates and creates session

- Authenticated requests go from Browser → Vercel → Supabase

- Supabase enforces Row Level Security based on user role

- Real-time updates pushed from Supabase → Browser via WebSocket

# 6. Database Schema Updates

The existing Supabase schema (44 tables) requires the following additions to support the interactive features:

## 6.1 New Tables

### story_comments

Enables threaded discussions on user stories:

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated unique identifier |
| story_id | TEXT (FK) | Reference to user_stories.story_id |
| user_id | UUID (FK) | Reference to auth.users |
| parent_comment_id | UUID (FK) | For threaded replies (nullable) |
| content | TEXT | Comment content (markdown supported) |
| is_question | BOOLEAN | Flag for developer questions |
| resolved | BOOLEAN | Whether question has been answered |
| created_at | TIMESTAMPTZ | When comment was created |
| updated_at | TIMESTAMPTZ | When comment was last edited |

### story_approvals

Tracks approval history for compliance audit trail:

| Column | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Auto-generated unique identifier |
| story_id | TEXT (FK) | Reference to user_stories.story_id |
| approved_by | UUID (FK) | Reference to auth.users |
| approval_type | TEXT | internal_review, stakeholder, portfolio |
| status | TEXT | approved, rejected, needs_discussion |
| previous_status | TEXT | Status before this approval action |
| notes | TEXT | Approval comments or rejection reason |
| approved_at | TIMESTAMPTZ | When approval action occurred |
| ip_address | INET | Client IP for audit compliance |
| session_id | TEXT | Session identifier for traceability |

## 6.2 Schema Modifications

Existing tables require the following modifications:

| Table | Modification | Purpose |
| --- | --- | --- |
| users | Add role column (TEXT) | Store user role assignment |
| users | Add assigned_programs (TEXT[]) | Array of program IDs user can access |
| users | Add avatar_url (TEXT) | Profile picture URL |
| users | Add last_login_at (TIMESTAMPTZ) | Track user activity |
| user_stories | Add stakeholder_approved_by (UUID) | Who gave stakeholder approval |
| user_stories | Add stakeholder_approved_at (TIMESTAMPTZ) | When stakeholder approved |
| user_stories | Add locked_by (UUID) | Prevent concurrent edits |
| user_stories | Add locked_at (TIMESTAMPTZ) | When lock was acquired |

## 6.3 Row Level Security Policies

Row Level Security (RLS) will enforce permissions at the database level:

- Portfolio Managers: SELECT all, UPDATE roadmap fields only

- Program Managers: Full CRUD on assigned programs only

- Developers: SELECT approved stories only, INSERT comments (questions)

- Admins: Full access to all tables (service role)

# 7. Project Phases

The project is divided into 7 phases, each building on the previous. Estimated total duration: 8-10 weeks.

## Phase 1: Foundation & Authentication

Duration: 1 week

Tasks:

- Configure Supabase MCP for Claude Code direct database access

- Run schema migrations for new tables (comments, approvals)

- Initialize Next.js 14 project with TypeScript

- Configure Supabase client and environment variables

- Implement magic link authentication flow

- Create login/logout pages with email verification

- Set up role-based middleware for route protection

- Build basic layout (sidebar, header, navigation)

- Deploy initial version to Vercel

- Configure GitHub Actions for CI/CD

Deliverables:

- Supabase MCP connected and tested

- Database schema updated with new tables and RLS policies

- Working authentication with magic link

- Protected routes based on user role

- Deployed application on Vercel

- Development environment documentation

## Phase 2: Core Dashboard & Data Display

Duration: 1.5 weeks

Tasks:

- Implement Providence branding scheme (colors, fonts, logo)

- Create design tokens/CSS variables for brand consistency

- Migrate existing HTML design to React components

- Implement story list view with virtual scrolling

- Build filter system (program, priority, roadmap, search)

- Create story detail view with expand/collapse

- Implement real-time data fetching from Supabase

- Add loading states and error handling

- Build summary statistics cards

- Implement responsive design for mobile

Deliverables:

- Providence-branded UI with consistent design tokens

- Functional dashboard matching current design

- Real-time data sync with Supabase

- Filter and search functionality

- Mobile-responsive layout

## Phase 3: CRUD Operations

Duration: 1.5 weeks

Tasks:

- Build story creation form with validation

- Implement inline editing for story fields

- Create story deletion with confirmation modal

- Add acceptance criteria editor (rich text)

- Implement optimistic updates for better UX

- Build audit logging for all changes

- Add duplicate story functionality

- Implement story templates

Deliverables:

- Full CRUD operations for stories

- Audit trail for all modifications

- Form validation with error messages

- Story templates for common patterns

## Phase 4: Approval Workflow

Duration: 1.5 weeks

Tasks:

- Build status transition component

- Implement approval queue view for stakeholders

- Create approval action modal with notes

- Add email notifications for status changes

- Build approval history timeline

- Implement stakeholder approval capture

- Add 'Needs Discussion' workflow

- Create bulk approval functionality

Deliverables:

- Complete approval workflow implementation

- Email notifications for approvals

- Approval audit trail with timestamps

- Stakeholder approval signature capture

## Phase 5: Collaboration Features

Duration: 1 week

Tasks:

- Build comment system with threading

- Implement @mentions with autocomplete

- Create activity feed component

- Add question/answer workflow for developers

- Build notification center (in-app)

- Implement read/unread tracking

- Add comment editing and deletion

- Create comment moderation tools

Deliverables:

- Threaded comment system

- @mention functionality with notifications

- Activity feed showing recent changes

- Developer Q&A workflow

## Phase 6: Reporting & Export

Duration: 1 week

Tasks:

- Build PDF export for stories and test cases

- Implement Excel export with formatting

- Create program summary report

- Add compliance coverage report

- Build roadmap export for presentations

- Implement scheduled report generation

- Add report templates

- Create print-friendly views

Deliverables:

- PDF and Excel export functionality

- Compliance and coverage reports

- Scheduled report delivery

- Print-optimized views

## Phase 7: Polish & Launch

Duration: 1 week

Tasks:

- Comprehensive testing (unit, integration, E2E)

- Performance optimization and caching

- Security audit and penetration testing

- User acceptance testing with stakeholders

- Documentation (user guide, admin guide)

- Data migration from SQLite to production Supabase

- Production deployment and monitoring setup

- Team training and handoff

Deliverables:

- Production-ready application

- Complete documentation

- Trained users

- Monitoring and alerting configured

# 8. Project Timeline

| Phase | Duration | Start | End | Dependencies |
| --- | --- | --- | --- | --- |
| Phase 1: Foundation | 1 week | Week 1 | Week 1 | None |
| Phase 2: Dashboard | 1.5 weeks | Week 2 | Week 3 | Phase 1 |
| Phase 3: CRUD | 1.5 weeks | Week 3 | Week 4 | Phase 2 |
| Phase 4: Approval | 1.5 weeks | Week 5 | Week 6 | Phase 3 |
| Phase 5: Collaboration | 1 week | Week 6 | Week 7 | Phase 4 |
| Phase 6: Reporting | 1 week | Week 7 | Week 8 | Phase 5 |
| Phase 7: Launch | 1 week | Week 8 | Week 9 | Phase 6 |

Total Estimated Duration: 8-10 weeks

Note: Timeline assumes approximately 10-15 hours per week of development effort. Phases may overlap where dependencies allow.

# 9. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Data migration errors | Medium | High | Comprehensive testing, rollback plan, parallel running |
| Supabase service outage | Low | High | Implement offline mode, local caching |
| Scope creep | High | Medium | Strict phase gates, change request process |
| User adoption resistance | Medium | Medium | Early stakeholder involvement, training |
| Performance issues | Medium | Medium | Load testing, pagination, virtual scrolling |
| Security vulnerabilities | Low | Critical | Security audit, RLS policies, penetration testing |
| Integration with existing tools | Medium | Low | API-first design, webhook support |

# 10. Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Page load time | < 2 seconds | Lighthouse performance score |
| User satisfaction | > 4.0/5.0 | Post-launch survey |
| Adoption rate | > 80% active users | Login analytics |
| Data accuracy | 100% | Audit comparison |
| Approval cycle time | < 48 hours avg | Workflow analytics |
| System uptime | > 99.5% | Monitoring alerts |
| Bug count (critical) | 0 | Issue tracker |

# 11. Appendices

## A. Project Directory Structure

The Next.js application follows a standard App Router structure:

| Folder/File | Purpose |
| --- | --- |
| app/ | Next.js App Router - all pages and routes |
| app/(auth)/ | Authentication pages (login, register) |
| app/(auth)/login/page.tsx | Magic link login page |
| app/(dashboard)/ | Protected dashboard pages (requires auth) |
| app/(dashboard)/layout.tsx | Shared layout with sidebar and header |
| app/(dashboard)/page.tsx | Dashboard home / overview |
| app/(dashboard)/stories/ | Story management pages |
| app/(dashboard)/stories/page.tsx | Story list view with filters |
| app/(dashboard)/stories/[id]/page.tsx | Individual story detail/edit |
| app/(dashboard)/stories/new/page.tsx | Create new story form |
| app/(dashboard)/approvals/page.tsx | Approval queue for reviewers |
| app/(dashboard)/admin/users/page.tsx | User management (Admin only) |
| app/api/ | API routes for server-side operations |
| components/ui/ | Reusable UI components (shadcn/ui) |
| components/stories/ | Story-specific components |
| components/layout/ | Layout components (sidebar, header, nav) |
| lib/supabase/ | Supabase client configuration |
| lib/hooks/ | Custom React hooks |
| lib/utils/ | Utility functions |
| types/ | TypeScript type definitions |
| public/ | Static assets (images, fonts) |

## B. Environment Variables

| Variable | Description | Source |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL | Supabase Dashboard |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase anonymous key (public) | Supabase Dashboard |
| SUPABASE_SERVICE_ROLE_KEY | Supabase service role key (secret) | Supabase Dashboard |
| NEXT_PUBLIC_APP_URL | Application URL | Vercel |
| SMTP_HOST | Email server for notifications | Email provider |
| SMTP_PORT | Email server port | Email provider |
| SMTP_USER | Email authentication | Email provider |
| SMTP_PASS | Email password | Email provider |

### Supabase MCP Configuration

Add the following to your Claude Code or Claude Desktop MCP configuration file:

| Setting | Value |
| --- | --- |
| Server Name | supabase |
| Command | npx |
| Args | -y @supabase/mcp-server |
| SUPABASE_URL | https://royctwjkewpnrcqdyhzd.supabase.co |
| SUPABASE_SERVICE_ROLE_KEY | (from Supabase Dashboard → Settings → API) |

Note: The service role key has full database access. Keep it secure and never commit it to version control.

## C. Providence Branding Requirements

The application will use Providence Health & Services brand guidelines for visual consistency:

| Element | Specification | Notes |
| --- | --- | --- |
| Primary Color | Teal (#0F766E) | Headers, buttons, links |
| Secondary Color | Navy (#1E3A5F) | Gradients, accents |
| Background | Light Gray (#F8FAFB) | Page background |
| Surface | White (#FFFFFF) | Cards, modals |
| Text Primary | Dark Slate (#1E293B) | Body text |
| Text Secondary | Slate (#64748B) | Muted text, labels |
| Success | Green (#059669) | Approved status, positive actions |
| Warning | Orange (#D97706) | Pending status, caution |
| Error | Red (#DC2626) | Errors, Must Have priority |
| Font - Headings | DM Sans (Bold) | All headings |
| Font - Body | DM Sans (Regular) | Body text, labels |
| Font - Code | JetBrains Mono | Story IDs, technical content |
| Logo | Providence GenomicsNow | Header, login page |
| Border Radius | 6px / 10px / 16px | Small / Medium / Large elements |

Note: If Providence provides an updated brand guide, these values should be updated to match official specifications.

## D. Contact Information

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Lead / Admin | Glen Lewis | Overall project management, technical decisions |
| Portfolio Manager | Kate | Roadmap approval, final sign-off |
| Program Manager (P4M) | Kim | P4M requirements, stakeholder approval |
| Program Manager (GenoRx) | TBD | GenoRx requirements, stakeholder approval |

— End of Document —